CSSE376 Doctor Who Ticket-to-Ride Project Schedule

April 17, 2015

- Route background image added

- Hand has full functionality for all three types of cards

- Train card color switched from Strings to Enumeration

April 24, 2015

- Player selection and assignment (Player object), switching player turn

- Scoreboard GUI, ability to switch between hand types

- Create Route Graph

May 1, 2015

- Route display (from file)

- Route selection and purchasing

- Full set of route cards and action cards developed

\*\*\*Action log-“Blue drew two facedown cards” or “Black drew an orange and yellow face up card” displayed on GUI\*\*\*\*\*

May 8, 2015

- Correct drawing functionality for all three card types

- Checking for completion of route cards

- Score updating (visually and behind the scenes)

May 15, 2015

- Action card affects

- Rules pop up, game ending check, final turn, winner assignment

- Longest path verification